## Slide 1
SOUTHERN UNIVERSITY LIFT CENTER LOGO
MBDA LOGO (per current branding guide)
IMPLEMENTATION PLAN · PLATFORM PITCH
Powering the Southern University LIFT Rural Business Center
How the SVP Platform meets MBDA Rural Business Center requirements — and the plan to close the remaining gaps.
MBDA-OBC-2026-00003 · Southern University and A&M College, College of Business
Prepared by KDM & Associates, LLC · October 2026 · Draft for discussion
Notes: Purpose: align Southern, KDM, and partners on how the existing SVP Platform will be deployed as the LIFT Center's intake, CRM, training, and reporting system, and what must be built to meet MBDA measures.

## Slide 2
THE OPPORTUNITY
One of only three HBCU-led MBDA Rural Business Centers
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
2
$1.275M
3-year MBDA cooperative agreement (Sept 2026 – Aug 2029)
500
Clients served over three years
50
New businesses entering the federal supply chain
600
Jobs supported · $2.125M capital accessed
What the Center delivers
• Business formation, growth, and capital readiness
• Procurement readiness: federal contracting, CMMC, HUBZone, OZ, mentor-protégé
• Advanced Metal Additive Manufacturing business program
• Digital literacy, AI adoption, and cybersecurity readiness
• One coordinated point of entry across Southern units and partners
What the platform must do (MOU §3)
• Intake, CRM, data tracking, and reporting
• Assess needs and route clients to services
• Monitor progress at every touchpoint
• Report against MBDA performance measures
• Protect PII and confidential business data
Notes: Three-year goals reflect the press release and Project Narrative. Year 1 targets differ between source documents and will be confirmed; the platform stores them as configurable values.

## Slide 3
WHAT SUCCESS LOOKS LIKE
MBDA scores the Center on evidence-backed outcomes
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
3
Measure | Type | Definition | Verification evidence
Clients Served | Core | Unique clients counseled or trained (≥1 session) | Intake / CRM records
New Business Starts | Core | Registration after enrollment + qualifying activity | Business registration
Capital Infusion | Core | Debt and investment from all sources | Financial documents
Jobs Supported | Core | Jobs created or retained with Center help | Payroll / self-report
Revenue Growth | Core | % of businesses with 12-month revenue increase | Pre/post financials
Training, capital packages, contracts, digital adoption, AM participants, CMMC/HUBZone/OZ completions | Project | Six program-specific activity and readiness measures | Logs, certificates, contract docs
MBDA assesses semi-annually against a straight-line interpolation of annual targets. Every number must trace to a verified record.

## Slide 4
THE YEAR 1 PERFORMANCE MATRIX
Year 1 demands an operational platform in 90 days
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
4
Q1 · Months 1–3
ACTIVITIES
Staff onboarding, KDM PMO, platform deployment, MOUs
MILESTONES
100% personnel onboarded · platform operational · 80% partner agreements
Q2 · Months 4–6
ACTIVITIES
Outreach, intake assessments, entrepreneurship training
MILESTONES
50 clients enrolled · 10 workshops · baseline data captured
Q3 · Months 7–9
ACTIVITIES
Capital readiness, AM cohorts, CMMC/HUBZone training
MILESTONES
100 cumulative clients · 15 capital packages · 10 completions
Q4 · Months 10–12
ACTIVITIES
Consulting, contract matchmaking, performance review
MILESTONES
150 clients · 20 new businesses · 10 contracts
“We need a platform first before we start bringing people… we don’t have anywhere to send them.” — Oct 21 planning call
Risk: centers that report zero Q1 results fall behind. Plan: launch a pilot cohort on the existing platform before November 10.
Notes: Milestones shown as written in the Year 1 matrix image. The 08/31 worksheet uses lower Y1 targets (100 clients, 10 starts, 5 contracts); confirmation is an open decision.

## Slide 5
WHAT EXISTS TODAY
The SVP Platform already provides most building blocks
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
5
Intake & onboarding
Client registration mirrors the MBDA intake & engagement form; guided onboarding
CRM & pipeline
Leads, customers, readiness and pipeline Kanbans, command center, tasks
Learning
Cohorts, curriculum, instructor tools, assessments, certificates
Events & webinars
Event manager, registration with check-in, webinar creator and archive
Procurement
SAM.gov search with AI scoring, teaming, pursuits, proposal wizard
Documents & e-sign
Document storage, proof packs, NDA e-signature flow
Engagement
Communications, MailChimp, GoHighLevel workflows, notifications
Insight & control
Analytics, audit logs, routing rules, AI chat assistant, white-label
Notes: Inventory is based on routes, APIs, and schemas in the svp-platform codebase. Depth of each module should be confirmed in a hands-on walkthrough.

## Slide 6
GAP ANALYSIS SUMMARY
How the platform matches LIFT requirements
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
6
Program area | Rating | What it takes
Deployment, branding, module scope | CONFIGURE | Separate LIFT instance, MBDA branding, disable KDM-only modules
Outreach, PMO workspace, fee-based services | CONFIGURE | LIFT templates and copy; fee services kept separate
Intake, consent, case management, routing | EXTEND | Add rural eligibility, consent versions, LIFT stages, partner routing
Training, events, certificates | EXTEND | Generic LIFT tracks; webinar-to-course; attendance feeds metrics
Procurement and proposals | EXTEND | Replace mock AI analysis; compliance matrix; capability library
AI interview and form builder | BUILD | Port partner modules (specs available)
Outcome evidence and MBDA reporting | BUILD | Evidence vault, verification workflow, metrics engine, MBDA export
Capital readiness, grant & invoice compliance, partner agreements | BUILD | New modules for packages, invoices, and MOU tracking
READY
Use as-is
CONFIGURE
Settings only
EXTEND
Code changes
BUILD
New module

## Slide 7
REQUIREMENTS TRACEABILITY
Every Year 1 milestone maps to a platform capability
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
7
Year 1 milestone | Existing SVP capability | Rating | New / extended module
Platform operational; personnel onboarded | White-label, user management, system health | CONFIGURE | M1 Tenant & Branding
80% partner agreements executed | Strategic partners, NDA e-signature | BUILD | M13 Partner Agreements
50 clients enrolled; baseline captured | Client registration, surveys | EXTEND | M2 Forms, M3 Interview, M4 Intake
10 workshops delivered | Events, webinars, cohorts | EXTEND | M7 Learning Hub
15 capital packages | Proof packs, documents | BUILD | M8 Capital Readiness
10 AM / procurement completions | Cohorts, certificates, readiness | EXTEND | M7 Learning Hub
Contracts secured; new businesses | SAM.gov AI, teaming, pursuits | EXTEND | M9 Proposals, M10 Evidence
Annual performance report | Analytics (website only today) | BUILD | M11 Metrics & Reporting

## Slide 8
PRIORITY GAPS
Ten gaps stand between today and an MBDA-ready center
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
8
1
MBDA metrics engine linked to evidence
2
Outcome verification and evidence vault
3
LIFT intake with rural eligibility and signed consent
4
Form Builder port (replaces JotForm)
5
AI Intake Interview port
6
Program roles and protected data access
7
Grant compliance and quarterly invoice packets
8
Proposal Accelerator (replace mock AI)
9
LIFT Learning Hub (rebranded webinar courses)
10
Partner agreement tracker (80% milestone)
Gaps 1–3 are critical path: without them, activity cannot be counted toward MBDA measures.

## Slide 9
SOLUTION ARCHITECTURE
Target solution: a dedicated LIFT platform with 15 modules
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
9
Public site
Program info · events · public forms · AI intake
Client portal
Intake · signatures · learning · proposals · check-ins
Staff & partner portal
Pipeline · referrals · verification · MBDA reports · invoices
M1 Tenant & Branding
M2 Form Builder
M3 AI Intake Interview
M4 Intake & Eligibility
M5 Lifecycle & Cases
M6 Referral Routing
M7 Learning Hub
M8 Capital Readiness
M9 Proposal Accelerator
M10 Evidence Vault
M11 Metrics & Reporting
M12 Grant & Invoices
M13 Partner Agreements
M14 Feedback & Impact
M15 AI Assistant & Alerts
Shared services: role-based access · audit · program event bus · AI provider · files · e-signature · PDF/Word export · scheduler
Separate deployment: own Firebase project, domain, and email; LIFT client data never mixes with KDM consortium data. Integrations: SAM.gov · AI provider · email & campaigns · calendar · MBDA performance system export.

## Slide 10
HOW THE PLATFORM WORKS
One client journey, captured end to end
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
10
Discover
Outreach, events, partner referrals, KDM pilot invitations
Intake
AI interview or form; MBDA consent signed; rural eligibility checked
Assess
Baseline survey and needs assessment; service plan approved
Serve
Sessions, workshops, cohorts, referrals to SBDC, AM Lab, lenders
Outcome
Capital, jobs, contracts, new starts claimed with evidence
Report
Verified facts roll up to MBDA measures and report packs
Unified client ID
One record follows each business across Southern units, partners, and KDM services, preventing duplicate counts.
Evidence at every step
Signed consent, attendance, certificates, and award documents are attached to the outcome they prove.
Humans decide, AI assists
AI drafts and flags; staff confirm eligibility, verify outcomes, and approve submissions.

## Slide 11
FEATURED CAPABILITY
AI Intake Interview: faster onboarding, better baseline data
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
11
How it works
• Conversational, one question at a time — mobile and low-bandwidth friendly
• Public (no sign-in) or client-portal mode
• Tracks coverage of required topics; accepts financial and capability documents
• Produces a draft intake record, needs assessment, and recommended service plan
• Deterministic fallback if the AI service is unavailable; every version hashed and audited
LIFT interview template | Produces
Client intake | Draft client record + service plan
Baseline assessment | Revenue, jobs, capital snapshot
6- and 12-month check-ins | Outcome claims with evidence requests
Advisor session debrief | Session log and next steps
Partner intake | Partner profile and agreement task
Safeguards: no client counts as enrolled until staff confirm and the MBDA consent form is signed. AI never decides eligibility.
Supports: Clients Served, baseline data (Q2), Jobs Supported, Revenue Growth, Capital Infusion, Contracts Secured.
Notes: Ported from the reusable Requirements Interview Tool specification (Adams Harness). The PRD build/deploy adapter is not ported to the LIFT site.

## Slide 12
FEATURED CAPABILITY
Form Builder: replaces JotForm with signed, connected forms
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
12
Why it beats a standalone form tool
• Writes one submission to multiple program records
• Import the official MBDA intake PDF and sign it as-is
• Standard, conversational, and document-overlay modes
• Signatures, file uploads, ratings, repeating tables
• AI builds forms and optimizes questions for reporting
• Drop-off analytics and branded PDF of each submission
LIFT FORM CATALOG
MBDA intake & engagement (signed)
Rural eligibility attestation
Baseline survey
Workshop registration & feedback
Outcome evidence submission
Capital readiness checklist
Advisor session log
Partner agreement intake
Staff onboarding acknowledgment
Hardening before go-live: API keys hashed and server-side, files and signatures stored outside the database,
public submissions rate-limited and validated, and a signature audit trail (consent text, form version, content hash).

## Slide 13
FEATURED CAPABILITY
Proposal Accelerator: faster SAM.gov responses
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
13
Match
AI-scored SAM.gov notices for the client's profile and set-asides
Analyze
Notice and attachments parsed: dates, NAICS, factors, certifications
Go / No-Go
Fit score, gaps, and suggested teaming partners
Draft
Compliance matrix + RFI, sources-sought, capability statement, RFP outline
Review
LIFT advisor reviews; client approves and submits
Award
Award documented → verified Contract Secured
Built on what exists
• SAM.gov search, sync, and AI opportunity scoring (live today)
• Teaming recommendations and proposal wizard
• Replaces today's mock solicitation and bid analysis with real AI
Guardrails and measures
• Drafts cite only the client's verified capabilities
• No controlled (CUI) documents sent to AI; advisor review required
• Tracks responses, time-to-draft, win rate, contracts secured

## Slide 14
ACCOUNTABILITY
Evidence-backed metrics, ready for MBDA review
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
14
Activity
Session, workshop, award, or form submission
Outcome claim
Value, date, and attribution recorded
Evidence
Registration, closing letter, payroll, contract
Verification
Second-person staff approval
Metric
Counted for the measure and period
Configurable targets
Targets by year and quarter are admin-editable and versioned, with approval, because source documents differ.
Reports on schedule
Real-time dashboard, monthly internal report, quarterly invoice support, semi-annual MBDA pack, annual report.
Audit-ready
Reproducible snapshots with hashes; records retained per 2 CFR 200; export adapter for MBDA's system.

## Slide 15
IMPLEMENTATION PLAN
Phased roadmap tied to pilot, launch, and invoices
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
15
PHASE 0
Now → Nov 10
Pilot readiness
• Separate LIFT site with MBDA branding
• Signed intake & consent form
• Basic client record + rural rule
• Rebranded webinar archive
• Pilot invitations (10–20 companies)
PHASE 1
→ ~Nov 19 ribbon cutting
Public launch
• AI Intake Interview
• Lifecycle stages and sessions
• Partner referral routing
• Partner agreement tracker
• AI assistant (status queries)
PHASE 2
Months 4–6
Q2 operations
• Capital readiness
• Proposal Accelerator
• Evidence vault and verification
• Metrics & MBDA reporting
• Grant & invoice tracker
PHASE 3
Months 7+
Optimization
• Feedback and impact stories
• Off-track alerts and briefings
• Enhancements from pilot learning
Notes: Phase 0 produces first-quarter results for the invoice narrative. The ~Nov 19 date aligns with the mobile CAVE launch and AM Lab ribbon cutting; confirm with MBDA availability.

## Slide 16
GOVERNANCE & COMPLIANCE
Built for federal accountability and client trust
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
16
Role | Access
PI / Project Director / KDM PMO | Full program data and approvals
Program managers | Assigned clients; verify outcomes
Partner advisors | Referred clients and shared fields only
Instructors | Enrolled participants
Evaluators | De-identified and aggregated data
Clients | Own records, uploads, progress
MBDA viewer | Read-only MBDA reports
Compliance safeguards
• Separate deployment; role- and field-level protection of PII and financials
• Versioned consent and MBDA privacy disclosure; consent before partner sharing
• Write-once audit log; records retention per 2 CFR 200
• MOU guardrail: no federal funds for loans, grants, equity, construction, or lobbying
• AI data handling: redact sensitive fields; no CUI to AI providers
• MBDA branding guide followed on every public page and certificate

## Slide 17
RISK MANAGEMENT
Key risks and how we mitigate them
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
17
Risk | Mitigation
Zero Q1 results because the platform is not ready | Phase 0 pilot on existing modules by Nov 10
Unconfirmed targets and MBDA reporting format | Configurable targets; reporting adapter; confirm at orientation
Exposure of PII or confidential business data | Separate deployment, role-scoped access, secure file storage, audit
AI errors in intake or proposals | Human review gates; drafts limited to verified facts; labeled AI output
Invoice delays (subaward / PO pending) | Grant tracker with PO status; evidence packets prepared in advance
50% budget reduction limits build capacity | Reuse existing modules first; phase builds by invoice milestones
MBDA branding non-compliance | Request current guide; configurable logo lockup and review

## Slide 18
NEXT STEPS
Decisions needed to start building
Southern University LIFT Center · MBDA Rural Business Center · Implementation Plan
18
Decisions for Southern, KDM, and MBDA
• Confirm authoritative Year 1–3 targets
• MBDA performance system and report format
• Rural eligibility definition and data source
• Electronic consent for the OMB-approved intake form
• Approved AI provider and data-handling terms
• LIFT domain, email, and current MBDA branding guide
• Partner portal access vs. email referrals
THIS WEEK
Approve plan and Phase 0 scope; request MBDA branding guide
BY NOV 10
Launch pilot site, signed intake, and webinar archive
BY ~NOV 19
Public launch with AI intake and partner routing
Q2
Evidence vault, metrics engine, and first MBDA report pack

## Slide 19
RISE AS WE LIFT
One connected platform for every rural Louisiana business the Center serves
Reuse what works today, build what MBDA measures, and launch the pilot in weeks — not months.
Keith Moore, KDM & Associates · kmoore@kdm-assoc.com
Supporting documents: LIFT Gap Analysis and LIFT System Design (October 2026)